**Chitkara University**

FORMATIVE ASSESMENT-II

PROJECT DETAIL TEMPLATE

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Group name | | | Team no. 14 | |
| Project Title | | | FLYPACK | |
| Team Leader | | | Vrinda Bansal | |
| Details of work division  High level Approach to be followed:  ̊ Share the details in points.  Lower level approach to be followed:   * Share the details in points.   Advantage of the project with appliciability:  Highlight unique feature of the project if any: | | |  | |
| Student/roll no. Work/ Role Allotted  Vrinda Bansal/2110991561 FEEDBACK FORM+ABOUT PAGE  Tulsi Bansal/ 2110991457 ABOUT PAGE+HOMEPAGE  Tamanna/2110991425 RATING+HOMEPAGE  Tanvi Bansal/2110991441 CONTACT FORM  1 . This project is based on delivery of orders. Here the customers can track their order.  2. This is very easy to use.  1. It works on every device.  2. It is responsive  We can track order id for any item. | |
| Schedule for implementing the use case:  ̊ share the tentative date of completition of expected Deliverables. | **Use-case** | | **Expected Date of completion** | |
| Team creation and project determination. | | 4 days | |
| Creating all in one view of website and basic layout. | | 8 days | |
| Making website interactive using scripting. | | 7 days | |
| Designing part | | 8 days | |
| Final touch and testing | | 3 days | |
| Future scope of the project This will help you in :-   1. Parcel transportation. 2. Warehousing. 3. Freight. 4. Reverse logistics. | | | | |

|  |  |
| --- | --- |
| Created by | Team no. 14 |
| Approved by | Ms. Mudita |
| Month of creation | January 2022 |

**Document History:**